Root Cause Analysis

Issue with Dev Account in USAA Due to CFT Deletion

Prepared By – Madhukar Ponnala

Prepared on – 27-March-2020

Reviewed By – Swapna Gullapally

- Problem Statement:

It has been observed that on 18/03/2020, FUJI team members were unable to do ssh in dev env. Server bastion-host-dev in Dev env and not able to connect the EMR to run the spark jobs.

- Business Impact/Impact of the issue:

Since team was unable to connect to Dev account for USAA that impacted the productivity of the team.

- Why it’s happened? /Root Cause:

Following investigation steps have been performed:

- Server (Ec2) instance got deleted (not running)

- Check the CFT got deleted

Outcome of the investigation:

- After investigation, found CFT got deleted on (2020-03-18 15:34:57 UTC+0530) which is causing this issue.

Reasons/events that happened for

- E-mail request from Chitra on Cloud Formation issue

- Verified CFT stack limit, the limit goes full. The threshold is 200

- There were 2 options in front of associate

- Increase the capacity with the help of EITS team.  EITS is not available at that moment to do this.

- Delete unwanted CFT templates.  By considering the criticality, chosen this option.

- Dropped message to Rajeswari (Development head) to confirm on the deletion. Associate was not completely aware of process.

- Request for deletion has been approved – (2020-03-18 15:22:30 UTC+0530).

- CFT got deleted on (2020-03-18 15:34:57 UTC+0530), causing DEV account server down.

- Resolution Steps:

- Modified the CFT and ran the temple again. Then server got created, but Ip changed (Informed the team with new charges/updates).

- Updated the new role in S3 bucket and User ID in S3 bucket policy, they were able to access s3 object’s from EMR.

- Steps to be taken so that the issue will not appear again:

- Avoid deleting CFT in future – with immediate effect.

- In case of any deletion, take management (Alvaro’s) approval. - with immediate effect.

- Get required knowledge on the setup. Training will be conducted to the associate to ensure the understanding of the process – 15-April-2020.

- Going forward to reduce the Limit issues, Deletion of EMR Cluster (which got created using Service catalog) will happen, so that CFT will get delete automatically.

- To ensure that process standardization, Check list will be created for these steps and trained all other associates in this area. - 30-April-2020

Screenshots: